**SIMPLE GANTT CHART TEMPLATE – BLANK WEEKLY**

|  |  |  |  |
| --- | --- | --- | --- |
| PROJECT NAME | PROJECT START DATE | PROJECT END DATE | TODAY’S DATE |
| Human Action Identification | 28/8/21 | 20/5/22 | 20/5/22 |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | | **PHASE TWO** | | | | | | | | | | | | | | | |  | | | |
|  | **MONTH** | | **January** | | | | **February** | | | | **March** | | | | **April** | | | | **May** | | | |
| **ACTIVITY** | **START** | **END** | **W1** | **W2** | **W3** | **W4** | **W1** | **W2** | **W3** | **W4** | **W1** | **W2** | **W3** | **W4** | **W1** | **W2** | **W3** | **W4** | **W1** | **W2** | **W3** | **W4** |
| Started Implementation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Selection of technology stack | 5/1/22 | 19/1/22 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Pose estimation Logic | 15/1/22 | 10/3/22 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Front-end Development | 25/2/22 | 6/5/22 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Classification model | 3/4/22 | 25/4/22 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Link frontend and Backend | 10/4/22 | 15/5/22 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Manual testing | 25/3/22 | 3/4/22 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Automated Testing | 3/5/22 | 16/5/22 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Review 3 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Presented partial implementation of project | 25/3/22 | 28/3/22 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Review 4 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Presented complete implementation of project | 2/5/22 | 6/5/22 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Submission of report for checking |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Made Revisions in Project Report | 13/5/22 | 20/5/22 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Final Submission of Report and Project |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Submitted Black-Book Report print | 20/5/22 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

|  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | | | **PHASE 1** | | | | | **PHASE 2** | | | | |
| **ACTIVITY** | **START** | **END** | **SEPT** | **OCT** | **NOV** | **DEC** | **JAN** | **FEB** | **MAR** | **APR** | **MAY** |
| Submission of project ideas. | **1/9/22** | **26/9/22** |  |  |  |  |  |  |  |  |  |
| Approval of project idea. | **20/9/22** | **30/9/22** |  |  |  |  |  |  |  |  |  |
| Initial Project Work Preparation | **1/10/22** | **25/11/22** |  |  |  |  |  |  |  |  |  |
| First presentation about progress of project work(Review1 and Review2) | **2/12/22** | **30/12/22** |  |  |  |  |  |  |  |  |  |
| Started Implementation |  |  |  |  |  |  |  |  |  |  |  |
| Selection of technology Stack | 5/1/22 | 19/1/22 |  |  |  |  |  |  |  |  |  |
| Pose Estimation Logic | 15/1/22 | 10/3/22 |  |  |  |  |  |  |  |  |  |
| Front-end Development | 25/2/22 | 6/5/22 |  |  |  |  |  |  |  |  |  |
| Classification model | 3/4/22 | 25/4/22 |  |  |  |  |  |  |  |  |  |
| Link Frontend and Backend | 10/4/22 | 15/5/22 |  |  |  |  |  |  |  |  |  |
| Manual Testing | 25/3/22 | 3/4/22 |  |  |  |  |  |  |  |  |  |
| Automated Testing | 3/5/22 | 16/5/22 |  |  |  |  |  |  |  |  |  |
| Review 3 |  |  |  |  |  |  |  |  |  |  |  |
| Presented partial implementation of project | 25/3/22 | 28/3/22 |  |  |  |  |  |  |  |  |  |
| Review 4 |  |  |  |  |  |  |  |  |  |  |  |
| Presented complete implementation of project | 2/5/22 | 6/5/22 |  |  |  |  |  |  |  |  |  |
| Submission of report for checking |  |  |  |  |  |  |  |  |  |  |  |
| Make Revisions in Project report | 13/5/22 | 20/5/22 |  |  |  |  |  |  |  |  |  |
| Final Submission of Report and Project |  |  |  |  |  |  |  |  |  |  |  |
| Submitted Black-book Report copy | 20/5/22 |  |  |  |  |  |  |  |  |  |  |